## Slide 1
Page | Feature | Difficulty | Time (Hour) | Sprint | Details (front) | Details (back)
Sign up | Create an account | 2 | 4 | 2 | Input validation needed | Input validation needed
Sign in | Sign in and view Main page | 1 | 2 | 2 |  | Session or token authentication
Index | Check recent posts and tags | 2 | 4 | 2 |  | Posts/tags need to be sorted properly
Any | View user info from any page | 3 | 3 | 3 | User credit must be always up-to-date | 
Search | Search posts by tag | 3 | 2 | 3 | One tag per search | 
Search | Search posts by title | 3 | 1 | 3 |  | 
Post List | View all questions and information posts | 2 | 2 | 2 | Pagination needed | 
Question | Read a question | 2 | 4 | 2 |  | User authentication needed
Information | Read an information post | 2 | 2 | 2 |  | User authentication needed
Question Write | Write a question | 2 | 4 | 2 | Input validation needed | 
Information Write | Write an information post (without hidden content) | 2 | 2 | 2 | Input validation needed | 
Question | Write an answer to a question | 3 | 3 | 2 | Input validation needed | 
Question | Select the best answer | 3 | 2 | 3 |  | 
Information | Vote | 1 | 2 | 3 | User should see direct feedback | Duplicate vote need to be blocked
Information Write | Write an information post (with hidden content) | 3 | 4 | 3 | Input validation needed | 
Information | Buy a hidden content | 3 | 2 | 3 |  | User authentication needed
Information | Reveal hidden contents of bought or expired information | 3 | 3 | 3 |  | 
Information Write | Write a sponsored information post | 3 | 2 | 3 | Input validation needed | 
Question | Delete a question | 1 | 1 | 2 |  | User authentication needed
Any | Show user profile (username / credit ) | 3 | 4 | 4 |  | 
Information | Show users credibility | 2 | 2 | 4 |  | 
Any | Show newsfeed | 4 | 4 | 4 | Regular updated needed | 
Any | Show push notification | 5 | 5 | 4 | Real-time update needed | 
Sign in | Email authentication | 3 | 3 | 4 |  | 

## Slide 2
Page | Feature | Difficulty | Time | Sprint
Profile | View user information | 3 | ? | 4
Read Information | View author's credibility | 3 | ? | 4
Main | View notifications | 5 | ? | 4
Any | Push notification | 5 | ? | 4
Sign in | Email authentication | 3 | ? | 4
Read Information | Weighted vote | 4 | ? | 4